## Slide 1
PROGRESS REPORT - NETWORK INTRUSION DETECTION UNDER SEVERE CLASS IMBALANCE
RACE-PFN Briefing 0 / 11
RACE-PFN: Residual-Advantage-Guided Context Experts on a Frozen Tabular Foundation Model
We replaced the TAILGUARD design (per-family experts + energy gates) with a foundation-model architecture in which experts are discovered from the global model's failures and invoked through calibrated gates.
Status in one sentence: expert construction and safety are verified (oracle upper bound 0.83-0.87 > XGBoost 0.755; 4 harmful flips out of 4.02M rows); the remaining bottleneck - recovery of that potential - is localized; we come with a decision point on where to spend the next cycle.
CSE-CIC-IDS2018 · test 4,023,114 rows · all comparisons same-run, same-split

## Slide 2
1 · WHY WE CHANGED COURSE
Three reasons, in numbers
RACE-PFN Briefing 1 / 11
• 1 · It lost, and it was expensive. The per-family expert pipeline beat the plain global XGBoost baseline in 3/28 configurations (median macro-F1 -0.184) - while running every expert on every sample. (The new design averages 1.16 model calls per sample.)
• 2 · The OOD part was the weakest link - deferred, not deleted. Unseen-class resolution landed at median accuracy 0.125, and its energy scores degrade toward chance exactly under long-tailed training. OOD detection presupposes a closed-set base you can trust - we rebuild that base first; OOD returns as an extension once the base is verified. (Scenario framework retained.)
• 3 · Too much of it was hand-designed. Expert scopes named by us; gates and thresholds hand-tuned on validation - none of it transferred under chronological splits. Each becomes a measured or pre-registered choice in the new design (slide 3).
Decision: rebuild on a backbone where specialization is data, not weights (slide 2), with every remaining design choice measured on a held-out split or fixed by a pre-registered rule (slide 3).

## Slide 3
2 · THE NEW BACKBONE
TabPFN: prediction by reading labeled rows, not by training on them
RACE-PFN Briefing 2 / 11
Pre-trained once on millions of synthetic tabular tasks. At inference it receives a labeled context set and a query row, and predicts by in-context learning - one forward pass, θ frozen: p(y|x) = F(C, x). The context C is the only thing we ever choose.
Context: labeled rows (x1..x46 features, y) ... up to 1M rows
query x -> ?
Transformer
θ frozen · pre-trained once
1 pass
p(y|x) benign .82 · dos .11 ...
No gradient step. No fitting. 'Training data' is an input you can edit at any time.
C0 1M
Ck 199k
same θ
Same frozen model: global vs specialist by swapping context rows. 8 experts cost seconds; drift adaptation = refreshing rows, not retraining.
Honest cost note: TFM inference is far heavier than XGBoost per call - the architecture holds the average at 1.16 forward passes/sample by invoking at most one expert, only when a gate predicts positive gain.

## Slide 4
3 · DESIGN PRINCIPLE
Every heuristic of the old design is replaced by a measured or pre-registered choice
RACE-PFN Briefing 3 / 11
Design choice | Before (hand-set) | Now (measured / pre-registered)
Expert scope | attack families named by us | discovered by clustering the global model's failure signatures on held-out data
Number of experts K | fixed guess (4) | selected from {2, 4, 8} by oracle score on a dedicated tuning split
Which experts to keep | all of them | pruned by measured marginal contribution, re-computed after every removal
Invocation thresholds | hand-tuned on validation | fixed on a separate calibration split under pre-registered caps (benign-FPR, harm, support)
Data protocol | train / val / test | six chronological roles (build · mine · gate-train · tune · calibrate · test)
Experiment discipline | - | one knob per run · judged before results · same-run baselines
Residual hand-set constants remain (clip quantile, threshold grids) - declared in each run's config record rather than hidden.

## Slide 5
4 · ARCHITECTURE
Find where the global model fails -> one context per failure regime -> two gates
RACE-PFN Briefing 4 / 11
OFFLINE - BUILT ONCE, THEN FROZEN
Global TFM
F(C0, ·) frozen
held-out errors
Failure signatures
where · direction · severity
cluster
Failure regimes
disjoint · prunable
1 ctx/regime
Expert bank
Ck = balanced anchor ∪ regime rows
ONLINE - PER SAMPLE
1. Global
every sample
2. Scorer gate
P(gain>0) > τ_pre ?
4-16%
3. Top-1 expert
one extra call
4. Verifier gate
gain low-bound > τ_post ?
swap
'No' at either gate -> keep the global prediction (safe default). Thresholds fixed on the calibration split under pre-registered caps; both gates are small models, not hand rules.
What is learned in the whole system: context row sets + two small gate models. The backbone is never touched - which is what makes few-label temporal adaptation possible later.

## Slide 6
5 · WHAT THE DATA LOOKS LIKE AT EACH STAGE
Failure signature -> regime -> expert context, with real rows
RACE-PFN Briefing 5 / 11
1 · A failure becomes a vector
true: web global said: benign .85, web .08 -> [position 16d | belief p0 | direction y-p0 | severity 6.1]
true: inf · global: dos .55, inf .35 same 'wrong', different direction -> different regime
2 · Signatures cluster into regimes
regime (discovered) | rows | mass
dos, pure | 21,068 | .17
brute-force, pure | 17,610 | .34
infiltration, pure | 15,645 | .28
web, pure | 140 | .003
everything-else | 1.89M | .01
Regimes are failure types, not class labels - a confusion boundary keeps both sides in one regime. Each row belongs to exactly one regime.
3 · A regime becomes a context
Ck = anchor: 2,000 rows x every class (keeps the full label space) ∪ regime rows: up to 186k, chosen to cover the regime = ~199k labeled rows
Kept only if removing it measurably hurts on its own regime; gates and thresholds trained on later, disjoint splits.

## Slide 7
6 · THE ONE CHART THAT FRAMES EVERYTHING
The bank's potential already exceeds XGBoost - the gap is a recovery problem
RACE-PFN Briefing 6 / 11
Oracle (bank potential)
0.829
XGBoost (full data)
0.755
RACE-PFN (realized)
0.698
Global TabPFN
0.670
axis starts at 0.60 · lengths proportional · oracle = per-row best model chosen with labels (0.83-0.87 across runs)
Where the recovery dies (measured funnel): of the 462k rows an expert could genuinely fix, the scorer gate proposes 26% -> the verifier accepts 12.9k -> outcome 12,710 fixed / 4 broken. The gates are safe but still too closed - and one high-value regime is unreachable for a data reason (slide 9).

## Slide 8
7 · VERIFICATION STATUS, GATE BY GATE
Two of the three layers pass; the third is localized, not mysterious
RACE-PFN Briefing 7 / 11
Layer | Verdict | Evidence (all same-run)
Expert construction (do specialists exist?) | PASS | regimes row-disjoint and failure-typed; dos/inf/web specialists survive selection; bank oracle 0.83-0.87 > XGBoost 0.755; beats equal-memory random bank by +0.05
Safety (does invoking hurt?) | PASS | 4 harmful flips of 4.02M (precision 0.9997); benign FPR unchanged; system ECE 0.008; 1.16 calls/sample
Recovery (potential realized?) | PARTIAL | proposal recall raised 0.09 -> 0.26 this cycle (scorer as sign classifier), but utility realized ~0.20; the largest unrealized mass sits in one regime the tuning window cannot measure (slide 9)
Every verdict comes from a pre-registered per-run record: bank composition, per-class transitions with denominators, threshold grids, calibration coverage.

## Slide 9
8 · PERFORMANCE, STATED PLAINLY
XGBoost still leads on IID macro-F1 - what changed is the price of what we recover
RACE-PFN Briefing 8 / 11
class | Global | RACE | XGB
benign | 0.980 | 0.982 | 0.994
bot | 0.998 | 0.998 | 0.998
brute-force | 0.725 | 0.725 | 0.916
ddos | 0.905 | 0.905 | 0.992
dos | 0.524 | 0.718 | 0.782
infiltration | 0.393 | 0.393 | 0.429
web | 0.164 | 0.164 | 0.172
macro | 0.670 | 0.698 | 0.755
dos is the one mover (+0.19); brute-force (-0.19 vs XGB) is the largest gap item - cause on slide 9, fix queued. These numbers are a work-in-progress checkpoint under active improvement, not the endpoint.
The risk-adjusted view - two operating points:
 | open-gate (pre-protocol) | calibrated (now)
gain vs global | +0.063 | +0.028
correct rows broken | 8,524 | 4
override precision | 0.871 | 0.9997
calls / sample | 1.60 | 1.16
Deployment phrasing: an add-on to a global TFM that buys +0.028 macro at near-zero harm and 16% extra compute - with the dial between these points under calibrated control instead of hand-tuning.

## Slide 10
9 · THE FINDING THAT SETS THE NEXT PHASE
The highest-value failure regime does not exist in the later tuning window - drift is real, and measured
RACE-PFN Briefing 9 / 11
• Verified by scenario labels: the hard regime is SSH-bruteforce (starts 18:01), the easy one is FTP-bruteforce (afternoon) - same class label, different tool, different traffic shape.
• The frozen model solves FTP and misses all 37,696 SSH rows in test; the tuning window (15:31-15:43) ends before SSH begins, so the SSH specialist is unmeasurable there and gets dropped - exactly why brute-force F1 stays frozen at 0.725, the single largest item of the XGBoost gap.
• Reading: the character of brute-force failures changes over time within this dataset - direct, quantified evidence of temporal drift, the phenomenon this architecture was chosen to handle.
What this buys us: the temporal-refresh phase (update contexts with a few verified labels per window, evaluate on the next window) is no longer a speculative differentiator - our own IID experiments produced its motivating evidence, and the calibrated safety machinery built this cycle is its prerequisite.

## Slide 11
10 · SO WHAT DO WE EVALUATE ON, IF NOT IID F1?
Three axes where editable contexts should beat retraining - IID F1 becomes a guardrail
RACE-PFN Briefing 10 / 11
Axis (old-draft scenario) | Question | Metric | Baselines
1 · Temporal adaptation (Scenario A/C - primary claim) | with <=200 verified labels per window, how much of the next window is recovered? | prequential per-window macro/tail-F1 recovery + forgetting; label budget B in {0,50,200,1000} | frozen system; XGBoost retrained with the same budget
2 · Long-tail stress (Scenario D) | as imbalance worsens, who degrades slower? | macro/tail-F1 degradation slope over IF in {10,50,100,500} | full-data XGBoost; global TFM
3 · Test-prior shift | does performance survive when the test mix changes? | reweighted macro-F1 + ECE across 4 test priors | XGBoost ± posterior correction
Guardrails (always-on) | is the base system ever harmed? | IID macro-F1 (do-no-harm) · benign FPR · ECE · calls/sample | same-run global
Why these axes: on axis 1 an XGBoost baseline must retrain on 50-200 labels (unstable), while RACE edits context rows under already-calibrated gates - and slide 9's drift finding (FTP->SSH) is precisely an axis-1 phenomenon inside our own dataset.

## Slide 12
11 · DECISION REQUESTED
Where should the next cycle go?
RACE-PFN Briefing 11 / 11
Branch A - keep pursuing IID parity
• 2-3 recovery knobs remain: measure unmeasurable regimes on the gate-training split; temper the class-weight scale; iterate the scorer.
• Upside: closes the headline number. Risk: even at parity, 'why not just XGBoost' remains unanswered on IID alone.
Branch B - pivot to temporal / long-tail now
• Drift evidence in hand (slide 9); scenario framework A-E already designed; calibrated safety machinery - the prerequisite - is done.
• These are the settings where a frozen backbone with editable contexts is structurally advantaged over retraining-based baselines - the paper's actual claim.
Recommendation: Branch B as the main line, with Branch A limited to the one cheap knob (regime measurement fallback) that directly unblocks brute-force - it serves both branches.